RULES OF ENGAGEMENT

PENETRATION TEST OPERATIONAL PROCEDURES AND CONSTRAINTS

| Companion Document | MCB-2026-PT-001 (Scope of Work) |
| --- | --- |
| ROE Document ID | MCB-2026-PT-001-ROE |
| Client | Meridian Community Bank, N.A. |
| Testing Firm | Redline Security Group LLC |
| Effective Date | April 07, 2026 |
| Expiration Date | May 16, 2026 |
| Classification | CONFIDENTIAL — RESTRICTED |
| Scope ID | c9e913cc-c714-52d8-9c41-021545edce78 |
| Scope Hash (SHA-256) | 68fe459fabd1b7029dc74d158d4076089e69cc270a8e95a945200b3bc5d4ce1a |
| Operator ID (SHA-256) | e574ec6ee3c6fe870992d7294bfbb5575c01b2ca620ec5c4059461f5dc55cc8d |

This Rules of Engagement document defines the operational constraints, communication procedures, escalation requirements, and technique-level authorization matrix for this engagement. This document must be read in conjunction with the Scope of Work. In the event of conflict, the more restrictive provision governs.

1. Communication Protocols

1.1 Daily Operational Communication

The Marcus T. Holloway will send a brief daily activity summary to the Client Technical Contact (James R. Okafor) by 18:00 Eastern each active testing day. This summary will include: systems tested, techniques employed, anomalies encountered, and planned activities for the following day.

All daily communications will be sent via encrypted email.

1.2 Critical Finding Notification (4-Hour Rule)

If the Testing Team discovers any finding meeting the following criteria, the Client CISO must be notified within 4 hours of discovery regardless of time of day:

Any unauthenticated remote code execution against a production system

Any confirmed access to customer PII, account data, or transaction records

Any successful authentication bypass against online banking or core systems

Any finding that poses an immediate risk of financial loss or regulatory violation

Any evidence of an existing third-party compromise or active intrusion

Any accidental impact to production system availability or data integrity

Critical finding notification will be made via phone call to the Client CISO (Sandra K. Whitfield, (614) 555-0142) followed immediately by encrypted email. If the CISO is unreachable after two call attempts within 30 minutes, Patricia L. Delgado ((614) 555-0109) will be contacted.

1.3 Emergency Test Suspension

Testing must be immediately suspended and the Client CISO notified if any of the following occur:

Client invokes the stop-work order via the emergency contact number

Testing Team detects that testing activity has caused unintended production impact

Testing Team gains access to an out-of-scope system through lateral movement or misconfiguration

Testing Team discovers evidence of an active breach by a third party

Any member of the testing team is challenged, detained, or threatened during physical testing

Following suspension, the Testing Team will provide a written incident report within 2 business hours. No testing may resume without explicit written authorization from the Client CISO.

2. Technique Authorization Matrix

The following matrix defines authorization status for each testing technique category. AUTHORIZED = authorized as described. NOT AUTHORIZED = strictly prohibited. CONDITIONAL = authorized only under the stated conditions. Any technique not listed is considered NOT AUTHORIZED by default.

Technique IDs reference MITRE ATT’é ATT&CK Enterprise v15. Testing phases follow NIST SP 800-115 and PTES. See Appendix A for framework reference.

2.1 Reconnaissance

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Passive OSINT | T1593 (Reconnaissance) | AUTHORIZED | No contact with Client infrastructure. Public DNS, WHOIS, certificate transparency, Shodan, LinkedIn, regulatory filings only. |
| Active DNS Enumeration | T1595.001 (Reconnaissance) | AUTHORIZED | Against Client-owned domains only. Brute-force subdomain enumeration authorized. |
| Port Scanning — TCP SYN/Connect | T1595.001 (Reconnaissance) | AUTHORIZED | In-scope ranges only. Rate limiting required on ATM segment (max 100 pkts/sec). |
| Service Version Detection and OS Fingerprinting | T1592 (Reconnaissance) | AUTHORIZED | In-scope hosts only. Nmap -sV intensity 7 max. |
| LDAP / Active Directory Enumeration | T1590.001 (Reconnaissance) | AUTHORIZED | Unauthenticated enumeration authorized. Authenticated enumeration requires valid credential. |

2.2 Vulnerability Scanning

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Authenticated Vulnerability Scanning | T1595.002 (Reconnaissance) | AUTHORIZED | In-scope hosts. Nessus / OpenVAS / Qualys authorized. Production: low-intensity scan profile only. |
| Web Application Vulnerability Scanning | T1595.002 (Reconnaissance) | AUTHORIZED | In-scope applications. Burp Suite Pro, Nikto, Nuclei authorized. No automated scanning of production database endpoints. |

2.3 Exploitation

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Remote Exploitation — Development Environment | T1190 (Initial Access) | AUTHORIZED | Development / non-production systems VLAN 60-61 only. Full exploitation authorized. |
| Remote Exploitation — Production Systems | T1190 (Initial Access) | CONDITIONAL | Requires prior written approval from Client CISO per finding. RSG will present the vulnerability with proof-of-concept evidence; exploitation proceeds only with explicit written sign-off from CISO. |
| Credential Stuffing / Password Spraying | T1110.003 (Credential Access) | AUTHORIZED | In-scope authentication systems. Maximum 3 attempts per account per hour to avoid lockout unless Client confirms lockout policy for testing. |
| Kerberoasting / AS-REP Roasting | T1558.003 (Credential Access) | AUTHORIZED | In-scope Active Directory environment only. |
| Pass-the-Hash / Pass-the-Ticket | T1550.002 (Credential Access) | AUTHORIZED | In-scope Windows environment. Document all hashes obtained; report to Client; hashes deleted at engagement end. |
| Client-Side Exploitation (Phishing Payload) | T1566.001 (Initial Access) | AUTHORIZED | Inert/tracking payloads only. No persistent implants without separate authorization. Execution on endpoint triggers immediate notification; no lateral movement without approval. |
| Zero-Day Exploitation | T1200 (Initial Access) | NOT AUTHORIZED | Not authorized. Findings based on undisclosed vulnerabilities must be reported without exploitation. |

2.4 Post-Exploitation

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Privilege Escalation | T1068 (Privilege Escalation) | AUTHORIZED | In-scope systems. Document all escalation paths. Report any Domain Admin or equivalent access within 4 hours. |
| Lateral Movement | T1021 (Lateral Movement) | AUTHORIZED | Within in-scope network segments only. Lateral movement into out-of-scope VLANs must stop immediately; report to Client. |
| Persistence Mechanisms | T1053 (Persistence) | CONDITIONAL | Development environment only. All persistence mechanisms must be documented and removed at end of engagement. Production persistence strictly prohibited. |
| Ransomware Simulation | T1486 (Impact) | NOT AUTHORIZED | Encryption of Client systems or data is strictly prohibited. |
| Log Tampering / Evidence Deletion | T1070 (Defense Evasion) | NOT AUTHORIZED | RSG may not alter, delete, or tamper with Client system logs under any circumstances. |

2.5 Denial of Service

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Application-Layer DoS (Rate Testing) | T1499 (Impact) | CONDITIONAL | Maintenance window only. Target: online banking application and API gateway. Duration limit: 30 minutes per test. Client Technical Contact must be on call during test. |
| DoS Against ATM Network | T1498 (Impact) | NOT AUTHORIZED | Strictly prohibited — direct customer service impact. |

2.6 Social Engineering

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Phishing — Email | T1566.001 (Initial Access) | AUTHORIZED | Target list provided by Client CISO. Limited to approved departments. Maximum 200 targets. Pretexts must be approved by Client Legal Counsel prior to send. |
| Vishing — Phone | T1566 (Initial Access) | AUTHORIZED | Inbound call center and helpdesk only. No calls to executive staff. Caller ID spoofing of internal extensions authorized. Pretexts must be pre-approved. |
| USB Drop Baiting | T1608 (Resource Development) | AUTHORIZED | Headquarters and East Branch only. Payloads must be inert (tracking only, no execution). Dropped drives must be recovered within 48 hours. |
| Third-Party Targeting | T1566 (Initial Access) | NOT AUTHORIZED | Social engineering of Client vendors, partners, or regulators is strictly prohibited. |

2.7 Physical

| Technique | ATT&CK ID | Auth | Conditions / Constraints |
| --- | --- | --- | --- |
| Physical Access — Tailgating / Badge Cloning | T1200 (Initial Access) | AUTHORIZED | At authorized locations per SOW Section 3.3. No forced entry. No damage to property. No confrontation of staff. |
| Dumpster Reconnaissance | T1200 (Initial Access) | AUTHORIZED | Headquarters only. Pre-notification required 24 hours in advance. |

3. Prohibited Actions (Absolute)

The following actions are prohibited under all circumstances regardless of technical feasibility, discovery context, or perceived justification. Violation of any prohibition below constitutes a material breach of this Agreement and may result in immediate engagement termination, legal action, and regulatory notification.

Accessing, copying, modifying, or exfiltrating actual customer financial data, PII, or account records

Executing any financial transaction, transfer, or account modification on any system

Encrypting, destroying, corrupting, or rendering inaccessible any Client data or system

Installing persistent backdoors or remote access tools on production systems without explicit written authorization

Deleting, altering, or tampering with system logs or audit trails

Exploiting zero-day vulnerabilities (undisclosed vulnerabilities must be reported, not exploited)

Targeting Client customers, vendors, regulators, or any individual not employed by the Client

Physical property damage, forced entry, or physical confrontation with any person

Continuing testing after a stop-work order has been issued

Testing from any source IP not listed in the SOW without prior written approval

Disclosing, publishing, or sharing any engagement findings with any third party without written Client authorization

Not authorized. Findings based on undisclosed vulnerabilities must be reported without exploitation.

Encryption of Client systems or data is strictly prohibited.

RSG may not alter, delete, or tamper with Client system logs under any circumstances.

Strictly prohibited — direct customer service impact.

Social engineering of Client vendors, partners, or regulators is strictly prohibited.

4. Maintenance Windows

The following maintenance windows are pre-authorized for disruptive testing activities including DoS simulation, load testing, and production system exploitation (where separately authorized). All times are Eastern Time.

| Window ID | Date | Time | Authorized Activities | IDS/IPS | SOC |
| --- | --- | --- | --- | --- | --- |
| MW-001 | 2026-04-12 | 02:00 ET – 05:00 ET | TECH-DOS-001 | Not applicable | NOT notified ⚠ |
| MW-002 | 2026-04-19 | 02:00 ET – 06:00 ET | TECH-DOS-001 | Not applicable | NOT notified ⚠ |
| MW-003 | 2026-05-06 | 02:00 ET – 04:00 ET | TECH-DOS-001 | Not applicable | NOT notified ⚠ |

Pre-notification: Engagement Lead must confirm intent to use a maintenance window with the Client Technical Contact no later than 4 hours before window start time.

Cancellation: Client may cancel with 2-hour notice by phone and email.

IDS/IPS: Any IDS/IPS or WAF rules must be confirmed whitelisted for testing source IPs before each window opens. Testing that triggers incident response due to unconfigured IDS/IPS rules does not constitute unauthorized access.

SOC Notification: The Security Operations Center duty contact must be notified before each window. Testing traffic during a notified window must not be treated as a real incident.

Staffing: Engagement Lead and Client Technical Contact must be reachable by phone throughout any window in which disruptive testing occurs.

5. Evidence Collection and Handling

5.1 Required Evidence Standards

Screenshots must include timestamp, hostname or IP of the target system, and the tester's workstation identifier.

Command-line output must be captured in full — truncated output is not acceptable as sole evidence.

Tool output logs must be saved in their native format in addition to any screenshots.

For exploitation findings: evidence must demonstrate the complete attack chain from initial access through the impact demonstrated.

All evidence files must be named with the format: [EngagementID]-[FindingID]-[EvidenceType]-[Sequence].

5.2 Evidence Storage and Security

All evidence stored on Testing Team-controlled, encrypted systems (AES-256) throughout the engagement.

No evidence stored on personal devices, cloud consumer storage, or any Client-operated systems.

Evidence transferred to Client via secure channel upon final report delivery.

Testing Team evidence copies securely deleted within 30 days of final report delivery. Written deletion confirmation provided to Client.

Appendix A. Framework References

This document was produced in alignment with the following industry-standard frameworks and references. Use of these frameworks ensures the engagement follows recognized, defensible methodology.

| Framework | Reference | Applicability |
| --- | --- | --- |
| MITRE ATT&CK Enterprise v15 | https://attack.mitre.org | Technique taxonomy and tactic/technique IDs used throughout the authorization matrix. ATT&CK is maintained by MITRE Corporation and is the de facto standard for adversary behavior classification. |
| NIST SP 800-115 | https://csrc.nist.gov/publications/detail/sp/800-115/final | Technical Guide to Information Security Testing and Assessment. Published by the National Institute of Standards and Technology. Defines testing phases (Planning, Discovery, Attack, Reporting) referenced in the technique matrix. |
| PTES — Penetration Testing Execution Standard | http://www.pentest-standard.org | Community standard defining pre-engagement, intelligence gathering, threat modeling, vulnerability analysis, exploitation, post-exploitation, and reporting phases. |
| OWASP Testing Guide v4.2 | https://owasp.org/www-project-web-security-testing-guide/ | Open Web Application Security Project testing methodology. Referenced for web application and API testing techniques. |
| CVSS v3.1 | https://www.first.org/cvss/ | Common Vulnerability Scoring System. Findings in the final report will be scored using CVSS v3.1 Base Scores. Published by FIRST (Forum of Incident Response and Security Teams). |
| CVE / NVD | https://nvd.nist.gov | Known vulnerabilities referenced in findings will be cited by CVE identifier where applicable. The National Vulnerability Database is maintained by NIST. |
| CWE | https://cwe.mitre.org | Common Weakness Enumeration. Root-cause weakness classifications for findings will reference CWE IDs where applicable. |

8. Scope of Authorization — Safe Harbor

Activities conducted by Testing Team personnel that satisfy ALL of the following conditions constitute authorized access within the meaning of this Agreement and applicable law. This safe harbor is the primary legal protection for Testing Team personnel and should be read in conjunction with the indemnification provisions of the Scope of Work:

The activity targets only assets, systems, networks, or personnel explicitly listed in Section 3 of the Scope of Work (in-scope assets, physical locations, or social engineering targets);

The activity is conducted during an authorized testing window as defined in Section 1.3 of the Scope of Work (or within a defined maintenance window for activities requiring one);

The activity originates from a source IP address listed in Section 2.2 of the Scope of Work for network-based activities, or is conducted in person at an authorized physical location for physical/social engineering activities;

The activity is not listed among the Prohibited Actions in Section 3 of this document;

For CONDITIONAL techniques: the specified approval workflow has been completed and documented prior to execution of the technique.

Activities falling outside any one of the above conditions are NOT authorized under this Agreement and do not benefit from the safe harbor or indemnification provisions of the Scope of Work. The Testing Team is solely responsible for any activities conducted outside the defined scope.

9. Immediate Suspension and Incident Response

The following situations require IMMEDIATE suspension of all testing activity and notification to the Client emergency contact. Time is critical in these situations — do not delay to complete a test, document a finding, or clean up tool artifacts before suspending:

Any Testing Team personnel is contacted, challenged, detained, or threatened by law enforcement, security personnel, or any other party — STOP immediately, present the authorization letter, provide the Client emergency contact number, and request that the detaining party contact the Client CISO directly;

Any testing activity causes unintended impact to production system availability, data integrity, or business operations;

The Testing Team gains access to any out-of-scope system, network, or data — even if access was obtained through an in-scope system;

Evidence of an active breach, ongoing criminal activity, or compromise by a third party is discovered on any Client system;

The Client issues a stop-work order through any channel.

Testing Team personnel who are detained should: (1) remain calm and cooperative; (2) present the physical authorization letter; (3) provide the Client CISO emergency mobile number and request that law enforcement contact that number; (4) contact Testing Firm legal counsel; (5) not make substantive statements about the engagement to law enforcement without counsel present.

The Testing Team shall provide a written incident report to the Client within two (2) business hours of any suspension event, describing what occurred, what systems were affected, and what actions the Testing Team took.

10. Signatures

By signing below, both parties acknowledge that they have read, understood, and agree to operate within the constraints defined in this Rules of Engagement document for the duration of the engagement.

THESE RULES ARE BINDING ON ALL TESTING TEAM PERSONNEL. THE ENGAGEMENT LEAD IS RESPONSIBLE FOR ENSURING ALL TEAM MEMBERS HAVE READ AND UNDERSTOOD THIS DOCUMENT BEFORE CONDUCTING ANY TESTING ACTIVITY.

For Meridian Community Bank, N.A.

| Signature — CISO (Authorizing Executive) | Signature — Primary Technical Contact |
| --- | --- |
| Printed Name / Title | Printed Name / Title |
| Date | Date |

For Redline Security Group LLC

| Signature — Engagement Lead | Signature — Testing Firm Principal / Director |
| --- | --- |
| Printed Name / Title | Printed Name / Title |
| Date | Date |

Each testing team member listed below must initial to confirm they have read and agree to these Rules of Engagement:

| Name | Role | Initial | Date |
| --- | --- | --- | --- |
| Marcus T. Holloway | Engagement Lead |  |  |
| Yuki A. Tanaka | Team Member |  |  |
| Devorah S. Abrams | Team Member |  |  |
| Colt R. Vasquez | Team Member |  |  |
| Priya N. Mehta | Team Member |  |  |